## Slide 1: Prayer Application
By Noah Funderburgh
Screen Cast https://www.loom.com/share/0bbece00cd1f47e1a71aa0dcbf9780b5

## Slide 2: Design updates
No Design update were changed from last week design report
I was able to use the same database design I planned last week
TO DO:
Create API Entry Points for Users

## Slide 3: Rest API's
Rest API - https://www.loom.com/share/8284d3d588a243ddb85a30e05d72d7bd
Get Prayers - http://localhost:5000/prayers
  Returns list of all prayers within the database
Create Prayers - http://localhost:5000/prayers
  Creates a prayer and adds it into the database
Update Prayers - http://localhost:5000/prayers
  Updates a prayer and changes it in the database
Delete Prayers - http://localhost:5000/prayers/4
  Deletes a prayer from the database

## Slide 4: Get Prayers

## Slide 5: Create Prayers

## Slide 6: Update Prayers

## Slide 7: Delete Prayers

## Slide 8: Challenges
Update prayer API wasn't working due to incorrect parameter order
Original
Fixed
Had trouble connecting to MySQL database
  I had to create a new user with all privileges

## Slide 9: Pending bugs or issues
There are no Pending bugs or issues
All API Entry points work as intended

## Slide 10: Lessons learned for future web projects
I learned that privileges are important to access to the database
Giving users certain permissions allow them to perform various operations on the database
From a security persecptive you want users to have as little permissions as possible

## Slide 11: Links
Git Repo - https://github.com/nfunderburgh/CST-391Milestone.git
Zipped Code - CST-391Milestone.zip
API Entry Points - https://www.loom.com/share/8284d3d588a243ddb85a30e05d72d7bd
API's Code - https://www.loom.com/share/40923f9cbc86485eae8c33b17cc05f63