## Slide 1: Prayer API Milestone 3
By Noah Funderburgh
Rest API Demo: https://www.loom.com/share/8284d3d588a243ddb85a30e05d72d7bd
Presentation URL: https://www.loom.com/share/c3417ba95f724b4083f69722da5dca98

## Slide 2: Design updates
No Design update were changed from last week design report
I was able to use the same database design I planned last week
TO DO:
Create API Entry Points for Users

## Slide 3: Rest API's
Get Prayers - http://localhost:5000/prayers
  Returns list of all prayers within the database
Create Prayers - http://localhost:5000/prayers
  Creates a prayer and adds it into the database
Update Prayers - http://localhost:5000/prayers
  Updates a prayer and changes it in the database
Delete Prayers - http://localhost:5000/prayers/4
  Deletes a prayer from the database

## Slide 4: Get Prayers

## Slide 5: Create Prayers

## Slide 6: Update Prayers

## Slide 7: Delete Prayers

## Slide 8: Challenges
Update prayer API wasn't working due to incorrect parameter order
Original
Fixed
Had trouble connecting to MySQL database
  I had to create a new user with all privileges

## Slide 9: Pending bugs or issues
There are no Pending bugs or issues
All API Entry points work as intended

## Slide 10: Lessons learned for future web projects
I learned that privileges are important to access to the database
Giving users certain permissions allow them to perform various operations on the database
From a security persecptive you want users to have as little permissions as possible

## Slide 11: Prayer Angular App Milestone 4
By Noah Funderburgh
Angular App Demo: https://www.youtube.com/watch?v=NYbNt4tJAy8

## Slide 12: Challenges
Trouble looping through {{ prayer.prayerRequest }}
Keep getting this error
Didn’t realize I needed to include to loop through the database

## Slide 13: Pending Bugs
There are no major bugs that effect the core of the application
One minor bug that I would like to fix is the pray id field within the edit and delete form
Currently it displays 0 as default and I wanted it to display placeholder text that said “Enter the Id of the Prayer to be updated/deleted”

## Slide 14: Lessons learned
I learned the importance of API documentation
I found myself frequently looking back at my previous milestone to make sure I had the model structure and API Entry points
I could have improved my API documentation so I could easily look back a word file to get a clear understanding instead of going back through the code

## Slide 15: React Prayer App Milestone 5
By Noah Funderburgh
React App Demo: https://www.youtube.com/watch?v=rEROHQt-xys&t=10s

## Slide 16: Challenges
One challenge I had was executing the delete operation
I was able to figure it out by adding handleDeletePrayer within prayerList.js
I felt as this wasn’t ideal though because I had to import dataSource

## Slide 17: Pending Bugs
There are pending bugs that I have found
There are improvements that I would like to make to the application
I was unable to figure out how to have the users name be anonymous when selected as true

## Slide 18: Lessons learned
I learned the importance of using components
Provided both reusability and modularity
Components also make testing easier

## Slide 19: Christian worldview perspective
From a Christian worldview perspective, discuss website accessibility. What can this mean for the user experience (UX)? What best practices can be put into place?
  Inclusivity
    Accessible for people of all backgrounds/abilities
  Respect for human dignity
    Users feel respected and valued

## Slide 20: Links
Git Repo - https://github.com/nfunderburgh/CST-391Milestone.git